Project Initialization & Planning Phase

| Team ID | MCA |
| --- | --- |
| Project Name | Smartphone Usage, Digital Addiction & Well-Being Analytics |
| Maximum Marks | 4 Marks |

1. Project Overview & Background

With the rapid increase in smartphone integration across personal, educational, and professional spheres, excessive screen time and digital dependency have become critical behavioural concerns. This project develops an interactive Power BI analytics solution that evaluates smartphone telemetry data (screen time, app opens, notification frequency) and measures its behavioural impact on individual well-being indicators (sleep quality, stress levels, and productivity).

2. Objectives & Scope

- Data Processing & Transformation: Cleansing raw telemetry logs, managing missing values, and classifying applications into standardized categories (Social Media, Entertainment, Productivity, Gaming, Utilities).

- Data Modeling & DAX Measures: Structuring an efficient star schema model and creating DAX calculations for KPIs such as Average Daily Screen Time, Notification Frequency, and Digital Addiction Risk Index.

- Interactive Multi-Page BI Reporting: Developing an executive dashboard covering high-level usage metrics, category-level behavioral breakdowns, and correlation analysis between screen habits and mental/physical well-being.

3. Product Backlog, Sprint Schedule, and Estimation

The table below outlines the prioritized user stories and tasks across project sprints, excluding team member assignments and scheduling dates:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Ingestion & Preprocessing | USN-01 | As a data analyst, I want to extract and clean smartphone usage metrics (screen time, app opens, notification counts) so the data model is accurate and reliable. | 3 | High |
| Sprint-1 | Data Ingestion & Preprocessing | USN-02 | As a data modeler, I want to establish relationships between user demographics, application categories, and well-being survey scores. | 2 | High |
| Sprint-1 | KPI Measures & DAX Modeling | USN-03 | As an analyst, I want to create DAX measures for Average Screen Time, App Usage Duration, Notification Frequency, and Addiction Risk Index. | 3 | High |
| Sprint-2 | Dashboard Overview & KPIs | USN-04 | As a stakeholder, I want an executive summary report page showing total active users, average daily screen time, and primary addiction indicators via KPI cards and slicers. | 3 | High |
| Sprint-2 | Category & Behavior Analytics | USN-05 | As a researcher, I want bar charts and donut charts breaking down time spent across Social Media, Gaming, Productivity, and Entertainment. | 2 | Medium |
| Sprint-2 | Addiction Risk Classification | USN-06 | As an analyst, I want a visual matrix categorizing user segments into High, Moderate, and Low digital addiction risk levels based on session frequency and screen duration. | 3 | High |
| Sprint-3 | Well-Being & Impact Analytics | USN-07 | As a health analyst, I want scatter plots and trendlines correlating daily screen hours with sleep quality, stress levels, and productivity ratings. | 3 | High |
| Sprint-3 | Demographics & Device Analysis | USN-08 | As an analyst, I want cross-filtering by age groups, gender, and operating systems/devices to evaluate digital habits across different cohorts. | 2 | Medium |
| Sprint-3 | Testing, Theme & Optimization | USN-09 | As a designer/tester, I want to apply a coherent Power BI theme (Fluent UI layout), optimize report loading performance, and validate filter interactions. | 2 | Medium |
| Sprint-3 | Project Documentation & Review | USN-10 | As a project team, we want to finalize project documentation, dashboard user guides, and insights summaries for final review. | 1 | Low |